Ansuman,
Find the work schedule as follows
1. Sell Reports with graph implementation on library demo app – 12/23/2010 - COMPLETED
2. Signup module – 12/25/2010
  1. Mail functionality - COMPLETED
  2. Link to activate -STUCK
3. Role specific action – 12/27/2010
  1. User – book related pages - COMPLETED
  2. Admin – all pages - COMPLETED
  3. Welcome page greet with user name and role - COMPLETED
4. Book picture upload using Rmagick/paperclip by admin only – 12/28/2010 - COMPLETED
5. Selling report download in csv using fastercsv – 12/30/2010 - COMPLETED
6. Code cleanup & additional features with Girija – 12/31/2010-IN PROG

STUCK