Overview Of Project: FanZoos want to offer sports fans an entertaining place on the net that will allow them to share their passion for their team/player in a video based platform. Users should be able to upload there video content and share it with the world. Below please find the project requirements that will be needed for phase 1 of initial roll out. The site will consists of 3 modules.

|  |  |  |  |
| --- | --- | --- | --- |
| *Main Site* | | | |
| Feature | Required /Optional | Dev. Hours | Comment/  Concerns |
| Site will need to work in all major web browser such as Chrome, atleast IE9, and FireFox . | Required |  |  |
| Site will need to be SEO friendly for SEO purposes such as Google, or Bing. | Required | 24 |  |
| Create responsive design that will be able to scale site in mobile platform such as mobile phone and Tablet | Required | 2 *(for single page)* |  |
| Create a beautiful easy to use, video generated user content site. | Required |  |  |
| Create and design a beautiful Video Player | Required |  |  |
| Create UI interface for pages | Required |  |  |
| Create backend databases to capture necessary information on site | Required | 16 |  |
| Create login api for google and facebook | Required | 20 |  |
| Use javascript/any script functionality for all U.I elements that doesn't need server response | Required |  |  |
| Create Global error handling throughout site. Log and handle Any error that occurs on any page of the site.  Log this error to a database error log table . | Required | 16 |  |
| Create validation and functionality for uploading Video that will interface with Video management API | Required | 28 | What are the API services available for video management  API call to upload video – *10*  API call to get particular video information and display *– 8*  API call to search videos and display listing - *6*  API call to delete particular video – *4* |
| Create functionality to manage sports related information API | Optional | 24*(Create,Edit,Update,Delete)* | What are the API services available for sports |
| Fanzoos custom algorithm for managing fanScore card. | Optional |  | Need more clarification on fanScore card and how it is manipulated |

|  |  |  |  |
| --- | --- | --- | --- |
| *Site Management/Video Management Dash board* | | | |
| Feature | Required /Optional | Comment/  Concerns |  |
| Login Page for employee users to login to dashboard | Required | 16 |  |
| Create User Interface for employee to manage videos flagged for delete on the site. | Required | 6 |  |
| Create User Interface page for employee to view site error logs that occurs. | Required | 6 |  |
| Categorize the errors and the locations of the errors . | Optional | 8 |  |
| Log the employee and date and time of when videos was deleted | Required | 4 |  |
| refresh page when videos has been deleted from queue | Required | 2 |  |
| Queue with list of comments that are flagged for delete | Required |  | Is comment relates to a video? |
| Dynamically refresh and put videos that need to be put in queue | Required | 4 |  |
| Create an admin part of site for supervisor to give rights | Optional | 16 |  |
| Rights can include the max number of videos that can be deleted before supervisor overide. | Optional | 6 |  |
|  |  |  |  |

|  |  |  |  |
| --- | --- | --- | --- |
| *Site Ad Management Dash board* | | | |
| Feature | Required /Optional | Comment/  Concerns |  |
| Login Page for employee users to login to dashboard to manage Ads | Required | 4 |  |
| Create User Interface for employee Create Simple User Interface to manage ads on the site | Required | 24*(Create,Edit,Update,Delete)* | Need more clarification on requirement |
| Create UI, with Queue for Active Ads and Ads that are about to end soon | Required | 6 |  |
| Users can search pages based on level of activity or category and show screen areas that can use | Optional |  | How level of activity is manipulated for a page (Does it related like number of views per page?) |
| Need screen for users to remove ads from the site | Required | 4 |  |
| Page should denote ads that are expiring soon on the site with some kind of color designation | Required | 4 |  |
| Allow user interface to add ads through the ad network api.  This should be done with field that user can cut and paste ad | Required | 6 |  |
| Page should denote ads that are expiring soon on the site with some kind of color designation | Required | 4 |  |
| Configuration to send out alerts when ads about to end. | Optional | 4 |  |
| Should have a dashboard with statistics for ads | Optional |  | Need more clarification on what type of statistics are required |
| Tool should even have ability to create splash pages | Optional | 8 |  |
| Simple tool on metrics | Optional |  | Need more clarification on metrics |

Total 262